Deliverable 3 – Project Progress (Sprint 1 Review, Sprint 1 Retrospective and Sprints 2 Planning)

Group: B22
Startup: Startup1

Tutor: Anastasia Anagnostou
Assigned UN SDG: SDG 13 Climate Action

Assigned Problem Statement: “Households often don’t know how much

carbon they could save by switching to renewables”
Project Idea: Carbon saving solutions

## Section 1 – Startup Information

Startup Contributors:

| Startup Members | Their role so far |
| --- | --- |
| Dontae Clarke | Deliverable 3: Section 3 |
| Leonardo Fernandez | Deliverable 3: Section 1, Section 2 |
| Kaan Kaplan | Deliverable 3: Section 4 |
| Muhammad Ibrar | n/a |

## Section 2 – Sprint 1 Review

2.1 Sprint 1 Goal: ‘Help households realize how much carbon they can save by providing alternatives and/or solutions for each income class, tenancy status, or household ownership.’

‘The first sprint will be to produce the front page of the site, with the options to start without an account or to login / signup, and the front-end parts for the login / signup page and the personal data input section.’

2.2 Demoed Features/Pages

| Demoed Features/Pages | Feedback |
| --- | --- |
| Page linking | Positive feedback for being able to link the presented webpages. |
| Energy saving options page | Design was too simplistic, and the ordered list of manageable solutions was reviewed positively. |
| Feedback page | The frontend page providing an interface for the user to exchange feedback related emails was well received. |
| Questionnaire | Positive feedback related to the options provided that are used to determine the ranking system. |
| Home page | Webpage design was bare. |

2.3 Sprint 1 Review

| User Story ID | Acceptance Criteria | Task Description | Assigned To | Done? |
| --- | --- | --- | --- | --- |
| User registration – 001 001-3 Frontend | A new user can input their household class. | Create a list of check boxes with details the user can select about their household. | Kaan | Yes |
| User registration – 002 002-3 Frontend | A new user can gain potential energy saving solutions. | Ordered list of solutions from most manageable to least. | Leo | Yes |
| User registration – 003 003-3 Frontend | A new user can input their email and gain information overtime through their inbox. | Text box where a user can input their email. | Dontae | Yes |
| User registration – 004 004-3 Frontend | A new user can access a link to donate using a third-party website and be able to input feedback. | Link to another page so people can donate. Textbox for people to add feedback. | Kaan | Partly Completed |

## Section 3 – Sprint 1 Retrospective

## Section 4 – Sprint 2 Plan

Sprint Goal:

Sprint Leads:

## Section 4.1 – Sprint 2 Backlog

| Epic - User story ID |  |  | User registration - 001 |  |
| --- | --- | --- | --- | --- |
| Acceptance criteria: A new allotment user can save username, password, preferences for food items, and allotment locations |  |  |  |  |
| Task ID | Webpage | Description | Story points | Assigned to |
| Design-001-1 | Registration / Login | Design an ER diagram for the user and location tables | 1 | Ali |
| Database-001-2 | Registration / Login | Implement data model and repository for users | 4 | Emmy |
| Backend 001-3 | Registration / Login | Implement API for registering allotment users. | 4 | Emmy |

## Section 5 – Peer Review from the other startup

References

Appendices

Appendix A: Agile Sprint Retrospective

Appendix B: Photos of the Post-it notes generated during the Week 18 lab session

Appendix C: Project Backlog